SOP: 9.6.085 - Document Lessons Learned

Department: Project Management

Related SOPs:

- 9.6.005 - Prepare for Turnover (Field Perspective)

- 9.6.010 - Conduct Closeout Meetings

- 9.6.015 - Manage Project Turnover Documentation
- 9.6.070 - Conduct Post-Project Review
- 9.6.080 - Capture Client Feedback

============================================================

================================================================================

DOCUMENT REFERENCES

================================================================================

Training Materials (Foreman Training Binder):

- Tab 18: Job Close Out

- Tab 22: Document Management

Job Descriptions (Policy Manual Section 7):

- 7.3.1 Operations Management

- 7.4 Business Administration

Management Directives (Policy Manual Section 9):

- 9.5 Project Management

- 9.3 Field Leadership

================================================================================

PURPOSE

============================================================

To establish a standardized process for documenting lessons learned throughout and at the completion of projects, creating an organizational knowledge base for continuous improvement.

============================================================

SCOPE

============================================================

Applies to all projects / situations where:

- Significant learnings have occurred

- Project closeout is in progress

- Process improvements are identified

- Knowledge should be preserved

============================================================

ROLES & RESPONSIBILITIES

============================================================

| Role | Responsibility |

|------|----------------|

| Operations Manager (A) | Maintains lessons learned database; Ensures implementation |

| Project Manager (R) | Documents project-specific lessons; Submits for review |

| Field Supervisor (R) | Captures field-level learnings; Contributes to documentation |

| Branch Manager (C) | Reviews lessons; Approves process changes |

RACI: R=Responsible, A=Accountable, C=Consulted, I=Informed

============================================================

REQUIREMENTS

============================================================

- Lessons learned template

- Project documentation access

- Team input/interviews

- Knowledge management system

- Distribution mechanism

- Training integration process

============================================================

PROCEDURE

============================================================

STEP 1 - Capture Lessons Throughout Project

--------------------------------------

Document learnings as they occur:

- Maintain ongoing lessons log

- Record issues as they arise

- Document solutions that worked

- Note process improvements

- Capture at key milestones

- Don't wait until project end

STEP 2 - Gather Team Input

--------------------------------------

Collect comprehensive feedback:

- Interview key team members

- Include all disciplines

- Gather foreman perspectives

- Include subcontractor input

- Capture client observations

- Review incident reports

STEP 3 - Categorize Lessons

--------------------------------------

Organize by topic area:

- Estimating/budgeting

- Scheduling/planning

- Safety

- Quality

- Communication

- Technical/methods

- Client management

- Subcontractor management

STEP 4 - Document in Standard Format

--------------------------------------

Create clear documentation:

- Describe situation/context

- State the lesson learned

- Identify root cause

- Recommend action/improvement

- Note applicability

- Include supporting evidence

STEP 5 - Review and Validate

--------------------------------------

Ensure quality of lessons:

- Review for accuracy

- Validate recommendations

- Check for duplicates

- Assess broader applicability

- Obtain management approval

- Prioritize for implementation

STEP 6 - Share and Implement

--------------------------------------

Distribute knowledge:

- Add to lessons learned database

- Share at company meetings

- Incorporate in training

- Update relevant SOPs

- Communicate to all PMs

- Track implementation

============================================================

COMPLIANCE & REVIEW

============================================================

| KPI | Target |

|-----|--------|

| Lessons documented per project | Minimum 5 |

| Lessons shared company-wide | 100% |

| High-impact lessons implemented | 100% |

| Database updated within 30 days | 100% |

============================================================

APPENDIX

============================================================

- Lessons Learned Template

- Category Reference Guide

- Database Entry Instructions

- Implementation Tracking Form

============================================================

REVISION HISTORY

============================================================

Formerly: SOP 9.41.595 - Document Lessons Learned

Revision: 2.0 | Effective Date: 2025-10-10

Owner: Project Management | Approver: Executive Committee